Issues raised at second customer meeting

- show handicap in race editor
- fix typos
- non sailor can see results from each race
- add feature to discount worst races
- current score is actually corrected time, score = 1,2,3rd etc.
- enure user understands if tables are up to date or not
- admin can set did not finish and race officer scores contributions
- deal with situation where scores are identical
- review error reporting: especially from database e.g line too long
- Populate handicaps from csv file, not manually
## Prioritised (by effort and importance)
1. fix typos
2. show handicap in race editor
3. current score is actually corrected time, score = 1,2,3rd etc.
4. admin can set did not finish and race officer scores contribution
5. non sailor can see results from each race
6. enure user understands if tables are up to date or not
7. Populate handicaps from csv file, not manually
8. deal with situation where scores are identical
9. add feature to discount worst races

## plan to Finnish
1. Finnish unfinished stuff from previous sprint
2. fix as many issues as possible in order of priority
3. fix any other major bugs
4. get whole thing in deliverable state