Web-based tool for sailing race scoring management
#### Hamish Philip
#### 2464927p
## Proposal
### Motivation
A sailing club currently uses outdated desktop software to calculate the scores and leader board of their sailing races. In order to publish the results of a race, they have to manually print off the leader board and post it in the club house. They want a new system that is web-based, so It can be used from any device. And sailors can all access it from anywhere to see the results of races.
### Aims
This project will produce an open source web app, available to any club that wants it, that enables a race officer to input race data from their device anywhere, and for that data to be automatically processed, and the resulting Leaderboard be instantly available to any sailor who wishes to see the results.
## Progress
- Framework chosen: The web app will be implemented in Django with the built in SQL-lite database
- Similar products researched, and minimum viable product identified
- Skeleton project setup and work environment setup. Pycharm is being used as IDE for development, with Venv used for a virtual environment. Git is setup for version control.
- Docker file configured so project can be deployed to a docker image.
- Database designed and implemented
- population script created to automatically create the database and populate it with test data
- home screen of web app implemented, that shows leader boards for current series’s of races and give links to leader boards of old races.
- Blank test suite created using the Django the built-in Django testing framework
## Problems and risks
### Problems
A meeting with the customer from the sailing club that wants the system could only take place in week 7, meaning implementation could be started before this.
- Some problems with requirements for tools held up the setup of the coding environment. Mainly this consisted of Docker requiring either Linux or Windows Subsystem for Linux (WSL) and the previous work environment on a Linux virtual machine not working anymore, and some issues encounters with setting up WSL.
- Difficulty has been encountered in creating unit tests to test the home screen.
### Risks
- The complexity and multiple layers of a Django web app mean it is, and will continue to be, hard to write unit tests. Mitigation: research needs to be done to create a good testing strategy that will result in useful tests, without taking too much development time away form implementing new features.
- The customer’s current program has and excel spreadsheet style user interface to enter race results into. They desire that the web app will have something similar. It may be difficult to implement this in Django as the standard Django forms likely will not support with functionality. Another way must be found, possibly with a java-script library. Figuring this out is likely to slow down development. Mitigation: this needs to be factored into any planning,
## Plan
Week 1-3
- Finnish any implementation of minimum viable product that hasn't been finished over Christmas
  - Deliverable: working web app
Week 4
- Come up with two different designs to make web app look nice.
  - Deliverable: Wire frames
Week 5
- Show web app to customer with designs to evaluate and obtain feedback.
  - Deliverable: Meeting notes with customer suggestions
Weeks 6-7
- Implement designs and any suggestions from customer to make final product
  - Deliverable: Finished Web app
Week 8
- Deploy to customer and create deployment instructions for anyone else
  - Deliverable: deployed Web app
Week 9-10
- Compile write-up
  - Deliverable: dissertation